FIRST 90 DAYS: ESTABLISHING GOVERNANCE

| Field | Details |
| --- | --- |
| Document ID | [ORG]-GOV-CHK-001 |
| Version | 1.0 |
| Owner | CISO |
| Approved By | CEO |
| Effective Date |  |
| Review Cycle | One-time plan (track weekly) |
| Next Review Date | Day 90: |
| Classification | Internal |

Purpose: Phased 90-day plan for establishing information security and

GRC governance in a new organization, new role, or new program. Worked

through phase by phase; each unchecked box is a risk to governance

maturity.

1. PHASE 1 — ASSESS (WEEKS 1-2)

[ ] Map stakeholders and existing governance bodies (board, executive, risk)

[ ] Inventory applicable obligations (GDPR, NIS2, DORA, EU AI Act, CRA, sector rules)

[ ] Assess current state: policies, risk posture, controls, resources

[ ] Identify quick wins and critical gaps

2. PHASE 2 — CHARTER (WEEKS 3-4)

[ ] Draft governance charter: mandate, membership, cadence, authority

[ ] Establish steering committee and meeting schedule

[ ] Define RACI for security and risk decisions

[ ] Agree risk appetite and reporting lines under the Three Lines Model (IIA 2020)

3. PHASE 3 — POLICIES (WEEKS 5-8)

[ ] Draft top-level information security policy

[ ] Prioritize subordinate policies from the risk assessment

[ ] Route policies through legal, HR, and relevant review bodies

[ ] Obtain formal approval and publish with document control

4. PHASE 4 — OPERATE (WEEKS 9-12)

[ ] Stand up the risk register and first formal risk assessment

[ ] Launch management review cadence (ISO 27001 Clause 9.3)

[ ] Begin security awareness training

[ ] Report first governance dashboard to the steering committee

How to use this template: Work with the sponsor weekly. Escalate any

phase not completed on time at the day-30 and day-60 checkpoints. After

day 90, transition the plan into the normal governance calendar.

APPROVAL

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CISO / Head of GRC |  |  |  |
| Sponsor (Exec) |  |  |  |
| CEO / Board |  |  |  |

DOCUMENT CONTROL

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 0.1 |  |  | Initial draft |
| 1.0 |  |  | Approved for release |

*Template from "The Governance, Risk and Compliance Architect" (Hendriksen, 2026). Adapt to your organization's context before use.*